## Slide 1: Project proposal for ISO 27001:2013 implementation
Subtitle or presenter
Notes: In this presentation we’ll show some relevant information about ISO 27001 implementation to help your management make an informed decision on how to better protect their organization’s information and business.

## Slide 2: Content
Reasons for implementation
Purpose of the project
Benefits of an ISMS
Implementation details
Milestones
Resources
Deliverables
Notes: The structure of your business case to support ISO27001 implementation.

## Slide 3: Reasons for implementation (1/2)
Primary reasons:
Improve interested parties’ trust by assuring compliance with their requirements
Improve marketing edge (image and credibility) by attaining certification to ISO 27001
Reduce expenses related to information security incidents
Improve internal organization by better defining responsibilities and duties
Notes: Interested parties: shareholders, employees, suppliers, regulators, management, clients, etc.
For more detailed information about how to present this reasons, see the article http://www.iso27001standard.com/blog/2010/07/21/four-key-benefits-of-iso-27001-implementation/

## Slide 4: Reasons for implementation (1/2)
Compliance
Marketing edge
Lowering the expenses
Optimizing business processes
Notes: <Alternative version of the previous slide. Include only what fits you best>
Interested parties: shareholders, employees, suppliers, regulators, management, clients, etc.
For more detailed information about how to present this reasons, see the article http://www.iso27001standard.com/blog/2010/07/21/four-key-benefits-of-iso-27001-implementation/

## Slide 5: Reasons for implementation (2/2)
Secondary reasons:
Integrate information security to business process for better alignment
Improve decisions by basing them on data from the information security management system
Create a culture of continual improvement of the information security
Improve employee, and other interested parties’, engagement in information security improvement

## Slide 6: The purpose of the project
What do we want to achieve?
Gain ISO 27001 certification by [date] through:
  Defining the ISMS framework
  Identifying the current risk scenario
  Selecting and implementing proper security controls
  Providing proper awareness, training, and education to the users
  Providing relevant information to management for the first critical review of the ISMS for continual improvement
  Selecting the proper certification body to certify the system

## Slide 7: Implementation details
Project manager: [insert name]
Project sponsor: [insert name]
Project duration: [insert number of months]
Notes: Project manager – write here the person who will coordinate the implementation of ISO 27001
Project sponsor – write here someone from the top management who will provide you with support for your project
Project duration – calculate the time needed using this free calculator: http://www.iso27001standard.com/en/free-tools/free-calculator-duration-of-iso-27001-iso-22301-implementation

## Slide 8: Milestones
Milestone | Due date
Initiation | 
Planning ISMS framework | 
Risk assessment | 
Implementation | 
Internal Audit | 
Management Review | 
Corrective Actions | 
Certification Audit | 
Continual Improvement Setup | 

## Slide 9: Resources (1/2)
Human resources | Internal resources – [list internal resources, e.g., group name] External resources – [list external resources, e.g., consulting company]
Technical resources | Tool – [Tool name] Equipment – [list equipment needed]

## Slide 10: Resources (2/2)
Financial resources | Amount: [define amount of money needed to finish the project] Cost types: [split costs according to the cost type and include all resources listed here, e.g., human resources – internal and external, technical, and other resources]
Other resources | Documentation templates

## Slide 11: Deliverables
ISMS General requirements documents
ISMS related documents defined by the organization (e.g., documents for security controls
Definition of risk assessment methodology and organization’s risk profile
Measurement, analysis, and improvement processes

## Slide 12: Project proposal for ISO 27001 implementation
Presenter’s name
Click icon to add picture