[Organization logo]

[Organization name]

PROJECT PLAN
for Implementation of the Integrated Management System

| Code: |  |
| --- | --- |
| Version: | 0.1 |
| Created by: |  |
| Approved by: |  |
| Date of version: |  |
| Signature: |  |

Distribution list

| Copy No. | Distributed to | Date | Signature | Returned |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | Date | Signature |

Change history

| Date | Version | Created by | Description of change |
| --- | --- | --- | --- |
|  | 0.1 | 9001Academy | Basic document outline |

Table of contents

1.	Purpose, scope and users	3

2.	Reference documents	3

3.	IMS implementation project	3

3.1.	Project objective	3

3.2.	Project results	3

3.3.	Deadlines	6

3.4.	Project organization	7

3.4.1.	Project sponsor	7

3.4.2.	Project manager	7

3.4.3.	Project team	7

3.5.	Main project risks	7

3.6.	Tools for project implementation, reporting	8

4.	Managing records kept on the basis of this document	8

# Purpose, scope and users

The purpose of the Project Plan is to clearly define the objectives of the Integrated Management System (IMS) implementation project, documents to be written, deadlines, and roles and responsibilities in the project.

The Project Plan is applied to all activities performed in the IMS implementation project.

Users of this document are members of [top management] and members of the project team.

# Reference documents

- ISO 9001:2015 standard

- ISO 14001:2015 standard

- ISO 45001:2018 standard

- [decision or any similar document prescribing project launching]

- [methodology for project management]

# IMS implementation project

## Project objective

To implement the Integrated Management System in accordance with the ISO 9001:2015, ISO 14001:2015 and ISO 45001:2018 standards by [date] at the latest.

## Project results

During the IMS implementation project, the following documents (some of which contain appendices that are not expressly stated here) will be written:

- Procedure for Document and Record Control – procedure prescribing basic rules for writing, approving, distributing, and updating documents and records

- Quality Policy – basic document that provides a framework for establishing and reviewing IMS objectives

- Environmental Policy – basic document that provides a framework for establishing and reviewing IMS objectives and plans for achieving them

- OH&S Policy – basic document that provides a framework for establishing and reviewing OH&S Objectives, Targets and Programs

- Quality Objectives – document in which the quality objectives of the organization are stated, and a plan for their realization

- Environmental Objectives – document in which the environmental objectives of the organization are stated, as well as a plan for their realization

- OH&S Objectives – document in which the OH&S objectives of the organization are stated, and a plan for their realization

- Integrated Management System Manual – basic document that demonstrates how the organization meets the requirements of the IMS and references to procedures

- Procedure for Determining Context of the Organization and Interested Parties – procedure describing the process of determining context of the organization, identification of interested parties and their needs and expectations, and evaluation of compliance with legal and other requirements

- Scope of the IMS Management System – document defining boundaries of the Integrated Management System.

- Procedure for Competence, Training and Awareness – procedure prescribing the process of identification and fulfillment of required employee competence and awareness

- Procedure for Communication, Participation and Consultation – procedure describing ways of communication of information relevant to the IMS to external and internal interested parties

- Procedure for Addressing Risks and Opportunities – procedure defining how to identify and address risks and opportunities related to the context of the organization and interested parties.

- Procedure for FMEA Application – describes how to perform risk assessment using Failure Mode Effect Analysis

- Procedure for Identification and Evaluation of Environmental Aspects and Risks – procedure prescribing method of identification and evaluation of environmental aspects for each process and the risks for each environmental aspect

- Procedure for Hazards Identification and Addressing OH&S Risks and Opportunities – procedure prescribing method of hazard identification and evaluation of risks and opportunities for each work place

- Sales Procedure – procedure that defines the sales process and responsibilities within this process, including OH&S operational controls

- Procedure for Design and Development – procedure prescribing the whole process of design and development from provision of resources to release of product or service to production or market, including environmental and OH&S operational controls within the process

- Procedure for Purchasing and Evaluation of Suppliers–defines how to evaluate and select suppliers and execute the purchasing process including environmental and OH&S operational controls within the process

- Procedure for Production and Service Provision – describes how the production and service provision process is managed including environmental and OH&S operational controls within the process

- Warehousing Procedure – defines all necessary activities regarding the warehousing process including environmental operational and OH&S controls within the process

- Procedure for OH&S Change Management – defines the process of initiating, evaluating and implementing OH&S changes in the processes within the IMS

- Procedure for Preparedness and Emergency Response – procedure prescribing how the organization and employees behave in emergency situations

- Procedure for incident investigation – explains how to determine the cause of, analyze, and report on OH&S incidents

- Procedure for the Management of Non-Conformities and Corrective Actions – prescribes how to report and handle non-conformities and initiate and complete corrective actions

- Procedure for Equipment Maintenance and Measuring Equipment – describes the process of maintaining equipment and measuring equipment including environmental and OH&S operational controls within the process

- Procedure for Measuring Customer Satisfaction – prescribes methods of gathering and processing data about customer satisfaction

- Procedure for Internal Audit – defines how auditors are selected, how audit programs are written, how audits are conducted and how audit results are reported

- Procedure for Continual Improvement – defines continual improvement process in a systemic way, and defines methods and measurement systems for the effectiveness of continual improvement methods

- Procedure for Management Review –prescribes how to review the IMS to ensure its continuing adequacy, suitability and effectiveness.

In addition to the mandatory and most commonly used procedures, the documentation toolkit includes production procedures adapted to most common industries; the company will use one of these instead of Procedure for Production and Service Provision, since they are easier to adapt to the organization’s practice:

- Procedure for Construction – prescribes all activities in the construction process including environmental operational controls within the process

- Procedure for Food Processing – defines the steps in the food production process including environmental operational controls

- Procedure for Software Development – defines the steps in making software including environmental operational controls within the process

- Procedure for Transportation Services – prescribes all activities in the transportation process including environmental operational controls

- Procedure for Production of Chemicals Products – defines the steps in the process of chemical production including environmental operational controls

- Procedure for Production of Electrical and Optical Equipment – defines the activities during the production of electrical and optical equipment including environmental operational controls within the process

- Procedure for Production of Machinery and Equipment – defines the process of production of machinery and equipment including environmental operational controls

- Procedure for Production of Metals – prescribes all activities in the metals production process including environmental operational controls within the process

- Procedure for Production of Rubber and Plastics – explains the steps in the process of production of rubber and plastics including environmental operational controls

- Procedure for Wholesale and Retail Operations – explains the steps in both the wholesale and retail processes including environmental operational controls within the process

Besides the above-mentioned procedures, [organization] identified the need to establish the following guidelines for detailed description of operational control of significant environmental aspects:

- Guideline for Waste Management – describes handling hazardous and nonhazardous waste

- Guideline for Wastewater & Sewage Management – prescribes management of wastewater and sewage

- Guideline for Hazardous Substances Management – prescribes handling and storage of hazardous substances

- Guideline for Waste Tires Management – prescribes handling and storage of waste tires

- Guideline for Energy & Water Management – defines an efficient method of energy and water consumption in the organization’s processes

- Guideline for Waste Vehicles – defines process of handling and disposal of waste vehicles

- Guideline for Used Accumulators and Batteries – prescribes how used accumulators and batteries are stored and deployed

- Guideline for Oil Waste Management – defines handling, storage, and disposal of waste oils generated in the processes of the organization

- Guideline for Electronic Waste Management – prescribes steps in handling of electronic waste

- Guideline for Medical Waste Management – defines actions for safe handling of medical waste

- Guideline for Construction/Asbestos Waste Management – prescribes environmentally friendly behavior with construction/asbestos waste on construction site

- Guideline for Pharmaceutical Waste Management – defines safe method of handling pharmaceutical waste

Also, [organization] identifies the need to establish the following SOPs (Standard Operating Procedures) for a detailed description of operational control of significant OH&S hazards:

- SOP for Chemical Hazards describes activities that employees who handle hazardous chemicals must undertake to protect themselves.

- SOP for Environmental and Physical Hazards prescribes activities that employees must undertake to avoid injuries caused by environmental and physical hazards.

- SOP for Electrical Hazards defines precautions that employees must take to avoid injuries related to electrical hazards.

- SOP for Working on Height Hazard defines precautions that employees must take when working on heights.

- SOP for Display Screens and Posture Hazards (Office Hazards) defines precautions to avoid injuries and health impairment in the office.

- Fire Safety Policy defines precautions and controls for preventing fire, as well as actions in case of fire.

The organization of these documents needs to align with the ISO 9001, ISO 14001 and ISO 45001 standards requirements and should incorporate the practices of the organization. Where the practices of the organization do not meet the ISO 9001, ISO 14001 and ISO 45001 standards requirements, the practices will need to be modified.

## Deadlines

Deadlines for acceptance of individual documents during IMS implementation are as follows:

| Document | Deadlines for document acceptance |
| --- | --- |
| * |  |

Final presentation of project results is planned for [date].

## Project organization

### Project sponsor

Each project has an assigned "sponsor" who does not actively participate in the project. The project sponsor must be regularly briefed by the project manager about the project status and intervene if the project is halted.

[Name, job title] has been appointed project sponsor.

### Project manager

The role of the project manager is to ensure the necessary resources for project implementation, coordinate the project, inform the sponsor about the progress, and carry out administrative work related to the project. The project manager's authority should be such as to ensure uninterrupted project implementation within set deadlines.

[Name, job title] has been appointed project manager.

### Project team

The role of the project team is to assist in various aspects of project implementation, perform tasks as specified in the project, and make decisions about various issues that require a multidisciplinary approach. The project team meets each time before the final version of a document from section 2 of this Project Plan is completed, and in all other cases when the project manager deems it necessary.

Table of participants in the project

| Name | Organizational unit | Job title | Phone | E-mail |
| --- | --- | --- | --- | --- |

## Main project risks

The main risks in the implementation of the project are the following:

- Extension of deadlines during the establishment of IMS procedures

- Extension of deadlines while establishing process approach

- Extension of deadlines due to poor selection of exclusions from the standards

- Extension of deadlines during implementation of operational controls for significant environmental aspects

- Extension of deadlines due to incorrect evaluation of significant environmental aspects

- Extension of deadlines during implementation of operational controls for significant OH&S hazards

- Extension of deadlines due to incorrect evaluation of significant OH&S hazards

Measures to reduce the above-mentioned risks are as follows:

- The project manager ensures that all activities in the project are performed within defined deadlines and seeks intervention by the project sponsor in a timely manner.

- Hiring external help to ensure that time or resources are not spent on activities that are not important for the project, and that individual activities are not headed in the wrong direction.

## Tools for project implementation, reporting

A shared folder including all documents produced during the project will be created on the local network. All members of the project team will have access to these documents. Only the project manager [and members of the project team] will be authorized to make changes and delete files.

The project manager will prepare a monthly project implementation report and forward it to the project sponsor.

# Managing records kept on the basis of this document

| Record name | Code | Storage |  |  | Responsibility |
| --- | --- | --- | --- | --- | --- |
|  |  | Retention time | Location | Protection |  |
| Project Implementation Report (in electronic form) | 00 | 3 years | Shared folder for project-related activities | Only the project manager is authorized to edit data | Project manager |

[job title]

[name]

_________________________

[signature]