** FREE PREVIEW VERSION **

[Organization logo]

[Organization name]

PROCEDURE FOR DESIGN AND DEVELOPMENT

| Code: |  |
| --- | --- |
| Version: | 0.1 |
| Created by: |  |
| Approved by: |  |
| Date of version: |  |
| Signature: |  |

Distribution list

| Copy No. | Distributed to | Date | Signature | Returned |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | Date | Signature |

Change history

| Date | Version | Created by | Description of change |
| --- | --- | --- | --- |
|  | 0.1 | 9001Academy | Basic document outline |

Table of contents

1.	Purpose, scope and users	3

2.	Reference documents	3

3.	Design and development process	4

3.1.	Process flow	4

3.2.	Forming Preliminary design	4

3.3.	Design and development planning	5

3.3.1.	Planning design and development stages and activities	5

3.3.2.	Authorities and responsibilities in design and development	5

3.4.	Design and development inputs	5

3.4.1.	Functional and performance requirements	6

3.4.2.	Statuary, regulatory, environmental and other requirements	6

3.4.3.	Information gathered from previous similar projects	6

3.4.4.	Other requirements important for design and development	6

3.5.	Developing the Project Plan and Review	6

3.6.	Design and development execution	7

3.7.	Design and development controls	7

3.7.1.	Verification of design and development process	7

3.7.2.	Validation of design and development process	7

3.8.	Design and development outputs	8

3.9.	Release in production/market	8

3.10.	Design and development changes	8

3.11.	Project review	9

3.12.	Environmental operational controls	9

3.13.	OH&S operational controls	9

4.	Managing records kept on the basis of this document	9

5.	Appendices	10

# Purpose, scope and users

The purpose of this procedure is to define the design control process used by [organization name] during the design and development of its products.

This procedure applies to all product development, product modifications, line extensions, product change projects and customer projects.

Users of this document are members of the design and development team of [organization name].

# Reference documents

- ISO 9001:2015 standard, clause 8.3

- ISO 14001:2015 standard, clause 8.1

- ISO 45001:2018 standard, clause 8.1

- Integrated Management System Manual

- [other legal and contractual requirements]

# Design and development process

## Process flow

** END OF FREE PREVIEW **

To download full version of this document click here: https://advisera.com/9001academy/documentation/procedure-design-development/