** FREE PREVIEW VERSION **

[Organization logo]

[Organization name]

PROCEDURE FOR CONSTRUCTION PROCESS

| Code: |  |
| --- | --- |
| Version: | 0.1 |
| Created by: |  |
| Approved by: |  |
| Date of version: |  |
| Signature: |  |

Distribution list

| Copy No. | Distributed to | Date | Signature | Returned |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | Date | Signature |

Change history

| Date | Version | Created by | Description of change |
| --- | --- | --- | --- |
|  | 0.1 | 9001Academy | Basic document outline |

Table of contents

1.	Purpose, scope and users	3

2.	Reference documents	3

3.	Construction realization	3

3.1.	Construction planning	3

3.1.1.	Project review	3

3.1.2.	Development of dynamic plan	4

3.1.3.	Defining resources for construction	4

3.1.4.	Validation of construction process activities	4

3.1.5.	Identification and traceability	4

3.2.	Construction realization	5

3.2.1.	Opening construction site	5

3.2.2.	Preparation for construction	5

3.2.3.	Customer property	6

3.2.4.	Conducting measuring and monitoring	6

3.2.5.	Control of changes	6

3.2.6.	Admission of the object and technical documentation	6

3.3.	Resolving non-conformities	6

3.4.	Environmental operational controls	7

3.5.	OH&S Operational controls	7

4.	Managing records kept on the basis of this document	7

5.	Appendices	8

# Purpose, scope and users

The purpose of this procedure is to describe the process of construction according to demanded quantity and deadlines, in line with the request for the construction quality. It also describes the environmental and OH&S operational controls (set of applied technical solutions and/or procedures, working instructions, and working criteria) needed for control of an activity, product, or service that generates significant environmental aspects and hazards

The procedure is applied in realization of the construction process.

Users of this document are persons responsible for the process of construction in [organization name].

# Reference documents

- ISO 9001:2015 standard, clauses 8.5; 8.6

- ISO 14001:2015 standard, clause 8.1

- ISO 45001:2018 standard, clause 8.1

- Procedure for Document and Record Control

- Procedure for Competence, Training and Awareness

- Procedure for Purchasing and Evaluation of Suppliers

- Procedure for Design and Development

- Warehousing Procedure

- Procedure for Management of Nonconformities and Corrective Actions

- Procedure for Equipment Maintenance and Measuring Equipment

- [Work instruction manuals]

# Construction realization

## Construction planning

### Project review

Upon receiving the project documentation (investment-technical documentation), [job title] reviews the documentation, highlights ambiguities or proposes new solutions, especially in terms of estimated quantities of materials.

** END OF FREE PREVIEW **

To download full version of this document click here: https://advisera.com/9001academy/documentation/procedure-for-construction-process/